## Slide 1
IAM Ops Plan: Active Directory Re-Architecture Planning
Day 2 Agenda
The goal for these meetings: finalize enough of the underlying infrastructure design to have the infrastructure diagrams started as well as have teams able to begin the foundational builds for core components.
0900-0950 (Network Focused) | 1000-1050 (Internal AD Considerations) | 1100-1200 (Future)
Breakage expectations for future migration execution Active directory site layout and number of DC’s (if different from current) IP Space for DC’s/core infrastructure (if different from current) DNS Solution to be utilized (if different from Infoblox) Self-registration of DC’s and SQL/Windows clusters needed, dynamic registration from DHCP for other compute should be fine Name resolution between domains/forests will need established Infrastructure requiring authentication Infoblox, wireless, load balancers, sccm, virtualization infrastructure, vpn, MFA, etc NTP/NT5DS time sync | Name space to be utilized for new health services forest Trusts needed Any existing outside of child domain internal? If so, types? Cross domain/cross forest authentication? Current/Future resource sharing? Wireless, fileshare, print, M365, etc? Future anticipated? Bidirectional sharing? Anticipated forest level trust between current WVU education/future new Password policies Default domain/fine grained in use? Destination policy needs to be at least equal to source policy, not more restrictive New subordinate issuing CA to be implemented from existing offline root CA | Future considerations for teams to start thinking about GPO configuration/OU layout Groups, credentials, targeting of/within policies AD Advanced Group Policy Management in use? Custom attributes in use in source forests? Account considerations Just move existing HSC accounts to new forest without examining educational “counterparts” for impacted users? Consolidate accounts prior or post migration? User profiles on devices for accounts not migrating (possible profile breakage) MSA or GMSA accounts in environment? New service accounts to be implemented for resources or migrate existing? Potential for lockouts “Fresh start” possibility Device encryption Whole disk or individual file could have problems with lost data during migration SCCM configuration and layout (if different from current)
Notes: Breakage expectations for future migration execution
Name space to be utilized for new health services forest
Active directory site layout and number of DC’s (if different from current)
IP Space for DC’s/core infrastructure (if different from current)
DNS Solution to be utilized (if different from Infoblox)
  Self-registration of DC’s and SQL/Windows clusters needed, dynamic registration from DHCP for other compute should be fine
  Name resolution between domains/forests will need established
Infrastructure requiring authentication
  Infoblox, wireless, load balancers, sccm, virtualization infrastructure, vpn, MFA, etc
Trusts needed
  Any existing outside of child domain internal?
    If so, types?
  Cross domain/cross forest authentication?
  Current/Future resource sharing?
    Wireless, fileshare, print, M365, etc?
    Future anticipated?
    Bidirectional sharing?
  Anticipated forest level trust between current WVU education/future new
Password policies
  Default domain/fine grained in use?
  Destination policy needs to be at least equal to source policy, not more restrictive
NTP/NT5DS time sync
New subordinate issuing CA to be implemented from existing offline root CA
Future considerations for teams to start thinking about
GPO configuration/OU layout
  Groups, credentials, targeting of/within policies
  AD Advanced Group Policy Management in use?
Custom attributes in use in source forests?
Account considerations
  Just move existing HSC accounts to new forest without examining educational “counterparts” for impacted users?
  Consolidate accounts prior or post migration?
  User profiles on devices for accounts not migrating (possible profile breakage)
  MSA or GMSA accounts in environment?
  New service accounts to be implemented for resources or migrate existing?
    Potential for lockouts
    “Fresh start” possibility
Device encryption
  Whole disk or individual file could have problems with lost data during migration
SCCM configuration and layout (if different from current)